# Floating Dock Store Readiness Plan

Goal: split Floating Dock out of PowerToys and package it as a standalone Microsoft Store app.

# 1. Recommended Direction

Make Floating Dock a separate desktop application instead of a PowerToys module.

Package the app as MSIX so it can be distributed through the Microsoft Store.

Keep the codebase modular so the dock UI, settings, and launch logic remain testable independently.

# 2. Work Plan

## Phase 1: Extract the app boundary

Move Floating Dock out of the PowerToys runner and module lifecycle.

Define a standalone app entry point, settings storage, and startup flow.

Keep PowerToys-specific assumptions behind thin interfaces so they can be removed cleanly.

## Phase 2: Create the app package

Choose the target UI stack for the standalone app, then create a new solution and project set.

Add MSIX packaging, app identity, icon assets, and app manifest metadata.

Verify the app launches and updates correctly from the packaged output, not just from the IDE.

## Phase 3: Make it Store-ready

Create or reuse a Partner Center developer account.

Reserve the app name and configure listing metadata, privacy details, and screenshots.

Run Store certification checks early so packaging issues do not pile up at the end.

## Phase 4: Polish for release

Test install, update, and uninstall paths on a clean Windows machine.

Verify settings migration, file associations, shortcuts, and Explorer interactions if the app uses them.

Trim any dependency on local repo paths or PowerToys-only runtime assumptions.

# 3. What You Need

A standalone app project with its own executable; MSIX packaging and app identity; a Store developer account and reserved app name; Store metadata; and a clean install-update-uninstall test path.

# 4. Key Decisions

Decide whether the app stays WinForms, moves to WinUI 3, or uses another shell; whether any settings should sync with PowerToys or become independent; whether it needs shell integration; and whether distribution is Store-only or Store plus direct download.

# 5. Main Risks

Keeping PowerToys assumptions too long makes extraction harder, shell integrations may require extra packaging work, MSIX and certification can expose dependency or manifest issues late, and a shared settings model can complicate separation.

# 6. Immediate Next Steps

Decide the app stack and packaging model, create the standalone solution structure, move dock startup and settings behind app-local interfaces, add MSIX packaging and verify a local packaged build, then prepare Store metadata and submit a test package to Partner Center.